# Project Plan

About Project: An E-commerce website making (using Core PHP/ajax/Jquery)

Project Name: Asbab Furniture

|  |  |
| --- | --- |
| Week task | Features |
| 1  done | 1.Admin login/logout  2.Categories, Product: add/update/delete/Activate/deactivate/image violation error  3.Register user Listing  4.Contact us form Leads listing |
| 2  done | 1.front Theme integration  2.top navigation setup  3.categories page up Setup  4.Product Details page setup  5.Contact us Form Data capture  6.login /register page  7.Add to Cart (add/update/remove) |
| 3    done | 1.complete checkout process  2.COD process  3.User order page  4.user order details |
| 4  done | 1.Admin panel Order  2.Admin order status Updating  3.product sort by price and other  4.front end search option |
| 5  done | \*Bestseller in admin panel (for our front theme)  \*Bestseller in front end (for our front theme)  \*Meta tags for SEO  1.Add products to Wishlist  2.remove products in Wishlist  3.restrict Wishlist from anonymous users |
| 6    done | 1.Email id OTP verification  3.forgot password  4. change password  5.Update Profile |
| 7    done | 1.Subcategories option in admin and front  2.create a pdf invoice  3.product quantity management in admin  4.pending status in admin  5.Out of stock in the front section |
|  |  |
| Note: you might find error on this project  After version changing of php, codes are not matchable with its front end and you can use this project php 7.0 perfectly |  |